**Sprint Retrospective**

**1st sprint**

The goal of the Travel Any Time is to book a ticket online with the best cost for a flight in addition to the manual reservations, and show the company’s offers in flights.

* We have done the login and the sign in in our site in the 1st sprint.
* We are adding now the payment methods and the card information to the site.
* We will add the company’s offers, the contact with the service and clarifying map to the site.
* The problem which we face during the implementation of the site is thelack of communication and meetings between the team members.
* the Pressure in the work as the first weak every one of the team took many tasks and this lead to the work become not efficient, and this take much time to redo the work again, so we redo the plan to enable us to make the site efficient.
* we design the log in and the sign in ,we searched at first to see the most things the user prefer and we show it to the product owner who liked the design very much, and there are no problem face us during writing the code .
* We will make the site more error detection as when we were doing test to the sign up page, we found that if the user make sign up once again with the same user name and password the site will accept without making error massage so we will be more carefully.
* The user asked to enable him to use Wi-Fi so we added this to the plan. And now, we become more knowing with all the site things.